MASTER PRD — ALL PHASES

Attendance Management System (AMS)

The single source of truth — Phase 1 (Admin, incl. demo-verified fixes) · Phase 2 (Supervisor) · Phase 3 (Contractor & Completion)

Version 2.0 — supersedes AMS_Phase1_Admin_PRD.docx, AMS_Whole_Project_PRD.docx, and AMS_Demo_Gap_Analysis.docx

Version 2.0

# Document Control

| Field | Detail |
| --- | --- |
| Project | Attendance Management System (AMS) |
| Document Type | Master PRD — consolidates all prior PRD/analysis documents into one authoritative source |
| Basis | Client demo walkthrough, written client menu requirements, and a field-by-field review of 32 actual demo site screenshots |
| Schema | schema.prisma — 21 models, structurally validated (balanced braces, every relation paired, zero unresolved types) |
| Theme | #5D0E41 (deep maroon) |
| Items marked [NEW] | Confirmed only after reviewing the actual demo screenshots — not present in earlier planning documents |
| Version | 2.0 |

# 1. Executive Summary

This document defines the complete Attendance Management System across three build phases. It replaces three earlier documents (the Phase 1 Admin PRD, the Whole-Project PRD, and the Demo Gap Analysis) with one consolidated source, so the team and any reviewer only ever need to reference a single file.

Phase 1 (Admin portal) was originally scoped before the client's actual demo site screenshots were available for detailed review. That review — 32 pages, checked field by field — confirmed most of the original scope but also surfaced real gaps: one missing module (Gate Movement), several missing fields across Contractor/Worker/Fine/Damage/Policy, one field type correction, and one major scope correction (the 90-Days Form is a full Marathi legal certificate, not a generic report). Every one of these is folded directly into the Phase 1 section below and tagged [NEW] so the team knows exactly what changed and why.

## 1.1 Roadmap

| Phase | Focus | Roles |
| --- | --- | --- |
| Phase 1 | Admin portal — every module, full CRUD, real database, maroon UI shell, full-page navigation, filters, step forms, plus demo-verified fixes | Admin |
| Phase 2 | Supervisor portal — restricted, mobile-first, scoped to assigned Contractor's workers | Supervisor |
| Phase 3 | Contractor portal (read-only) + Muster Roll/PF Chalan + Marathi 90-Days certificate + Notifications + offline sync + deployment | Contractor |

# 2. User Roles & Access Control

Three roles: Admin, Supervisor, Contractor, sharing one User table (with role-specific optional links to a Contractor or Supervisor profile row). Every endpoint enforces role AND, for Supervisor/Contractor, row-level scoping — never UI-only restriction.

## 2.1 Full Role Capability Matrix

| Module | Admin | Supervisor | Contractor |
| --- | --- | --- | --- |
| Dashboard | Full system counts | Own assigned worker counts | Own workforce counts |
| Master Data | Full CRUD, all entities incl. Gate Movement | Attendance: view only | No access |
| Registration | Supervisor, Contractor, Worker | Worker only | No access |
| KYC | Worker, Contractor, Supervisor | Worker (own contractor) | Own workers, view only |
| Daily Attendance | Mark/edit any worker (QR + manual) | Mark/edit own workers (QR + manual) | View own workers only |
| Operational Forms | Full CRUD, all 5 forms | No access | No access |
| Reports | All incl. Muster Roll/PF Chalan/90-Days | 90-Days Form (own workers) | View own: Muster Roll, ID Card, 90-Days |
| Policy / Holiday | Full CRUD | View only | View own |
| Notifications | All | Own assigned workers | Own workers |

# 3. Phase 1 — Admin Portal

## 3.1 Dashboards

Admin Dashboard: live count cards (Supervisor Count, Contractor Count, Today's Worker Count), each from a real Prisma count query. Shortcut to Daily Attendance.

## 3.2 Master Data + Registration

### Contractor

Fields: contractorCode (auto-generated), contractorName, establishmentName [NEW], contactPerson, phone, email/email2/email3/email4, address, village, taluka [NEW], city, state, pincode, aadhaarNo, panNo, rc [NEW], rcCount, principalEmployerName, principalEmployerAddress [NEW], wcPolicyNo + dates, serviceType, serviceTaxNo, shopActLicenseNo + expiry, labourLicenseNo + dates, bocwNo + dates, pfEstablishmentCode, esicEstablishmentCode, mlwfNo, ptecNo, ptrcNo, buildingName, status. Plus document uploads (ContractorDocument).

### Supervisor

Fields: supervisorCode (auto-generated), fullName, gender, dob, contactNo, email, aadhaarNo, aadhaarFrontUrl, aadhaarBackUrl, street, city, state, pincode, assignedContractorId, status.

### Worker

Fields: workerCode (auto-generated), firstName, middleName, lastName, fatherOrHusbandName [NEW], dob, gender, maritalStatus, mobileNo, permanentAddress, currentAddress, village, taluka [NEW], city, district, state, pincode, contractorId, designationId, labourCategoryId, idType, idNumber, idFrontUrl, idBackUrl, bankPassbookUrl, photoUrl, bocwRegistrationNo + dates, pfNumber, uanNumber, esicNumber, panNumber, ipNumber, policeVerified, joinDate, bankName, bankBranch, accountNo, ifscCode, nomineeName, nomineeRelation, nomineeChildrenCount, nomineeQualification, nomineeMobile, sector, status.

### Designation / Labour Category

Simple code + name lists, ratePerDay on Labour Category.

### Gate Movement (Inward/Outward)

Confirmed missing during demo review [NEW] — the GateLog table has existed in the schema since Phase 1 planning, but no form was ever built for it, despite being explicitly named in the client's original menu notes.

Fields: workerId (search-select), direction (Inward/Outward dropdown), gateNo, timestamp (defaults to now). Build both an entry form and a filterable Master list (by date + contractor), matching the DataTable/FilterBar pattern used everywhere else.

## 3.3 KYC Lookup

Search-by-code page for Worker, Contractor, Supervisor — read-only, grouped into sections (Personal, Address, Documents, Bank/Statutory), with Print and Download-as-PDF.

## 3.4 Daily Attendance

Fields: workerId, date, inTime, outTime, status, buildingNo, source (QR_SCAN/MANUAL). markedByUserId set automatically from session. One record per worker per day enforced at the database level.

## 3.5 Operational Forms

All five auto-fill Worker Name/Contractor/Designation from the selected Worker ID, server-side.

| Form | Fields |
| --- | --- |
| Damage | workerId, imageUrl, particulars, damageDate, causeShown (text explanation), witnessName, deductionAmount, installments, remarks, nameOfWorksmen [NEW] |
| Fine | workerId, offence, offenceDate, causeShown (text explanation), witnessName, wagePeriod, wagesPayable, fineAmount, dateRealised [NEW], remarks |
| Accident | workerId, accidentDate, form24ReportDate, natureOfAccident, dateReturnToWork, daysAbsent, photoUrl |
| Advance | workerId, advanceDate, wagesPeriod, wagesPayable, amount, purpose, installmentsCount — auto-generates AdvanceRepayment rows |
| Overtime | workerId, otDate, hoursWorked, normalWageRate, otWageRate, remarks — otEarnings computed server-side |

causeShown on Fine and Damage is a text explanation field (confirmed from the actual demo — it's a textarea, not a yes/no toggle). If earlier work built this as a Boolean, it needs correcting.

## 3.6 Reports

- Worker ID Card: view-only, print-blocked, Contractor + validity period (3/6/12 months) filters.

- 90-Days Form: see Section 5.5 — scope corrected to a full Marathi legal certificate, not a generic report. Building the real version is a Phase 3 task; Phase 1 may ship a placeholder page.

- Statutory registers (Form XX/XXI/XXIII — Advance/Accident/Damage/Fine/Overtime masters): each shows Contractor Name/Address AND a Principal Employer block (name + address), filterable by Contractor + month, with Print + Export to Excel.

- Muster Roll, PF Chalan: Phase 3 (Section 5).

## 3.7 Policy & Holiday

Policy: contractorId, policyName, policyNumber, insuranceCompany, projectName, policyDate, validDate, workerCount, projectValue, personValue, fileUrl, remarks [NEW]. Holiday: type (Weekly Off / Paid Leave), date, notes, optional contractorId.

## 3.8 UI Shell (carried forward, unchanged)

- Maroon (#5D0E41) topbar + sidebar, Google-style profile dropdown, no date in header, responsive at 3 breakpoints.

- Full-page routes with a shared BackButton, replacing modals for anything beyond a simple confirmation.

- Shared DataTable (schema-accurate separate columns, no combined fields), shared FilterBar (date range + contractor + status + search, wired to URL params), uniform-height detail cards.

- StepIndicator multi-step pattern for the three long registration forms (Worker: 4 steps, Contractor: 3 steps, Supervisor: 2 steps).

## 3.9 Backend Standards (carried forward, apply to every phase)

- Controller → Service → Prisma layering, one file per resource.

- Zod validation on every write endpoint; centralized error handling; consistent error response shape.

- AuditLog written on every edit to Attendance, Fine, Advance, Damage, Accident, Overtime.

- Multer file uploads, validated for type/size, stored under /uploads/<category>/.

- Human-written code quality: plain naming, sparse purposeful comments, no filler, no dead code, no mock data anywhere.

# 4. Phase 2 — Supervisor Portal

## 4.1 Objectives & Scope

Give on-site Supervisors their own login, restricted to daily-work tools: marking attendance for assigned workers, registering new workers, KYC lookup, and the 90-Days Form — nothing else. Reuses the existing auth system; no backend auth rebuild needed.

| In Scope | Out of Scope |
| --- | --- |
| Supervisor login + Dashboard (assigned worker count, today's active count) | Any Contractor-facing screen |
| Daily Attendance incl. real QR scanning (camera-based, using IdCard.qrCodeData) | Muster Roll, PF Chalan, statutory registers |
| Master: Attendance (view only, scoped) | Editing Contractor/Designation/Labour Category |
| Registration: Worker only (reuse the Phase 1 multi-step form) |  |
| KYC: Worker only, scoped to assigned contractor |  |
| Reports: 90-Days Form, scoped |  |

## 4.2 Row-Level Scoping (the core Phase 2 backend change)

Every Supervisor-facing endpoint filters by the Supervisor's assignedContractorId — enforced in the service layer, not the UI:

async function listWorkersForUser(user, filters) {

const where = { ...filters };

if (user.role === 'SUPERVISOR') {

const supervisor = await prisma.supervisor.findUnique({ where: { id: user.supervisorId } });

where.contractorId = supervisor.assignedContractorId;

}

return prisma.worker.findMany({ where });

}

Apply this same pattern to every list/detail endpoint a Supervisor can reach. A Supervisor must never see or act on a worker outside their assigned contractor, even by guessing a worker ID directly in the URL.

## 4.3 UI Requirements

- Same maroon theme, same shell, same shared components as Phase 1.

- Mobile-first as the primary target (390px width) — Supervisors mark attendance standing at a site gate on their phone, not at a desk.

# 5. Phase 3 — Contractor Portal & System Completion

## 5.1 Objectives & Scope

| In Scope | Out of Scope |
| --- | --- |
| Contractor login (read-only) + Dashboard (own workforce counts) | Any write/edit capability for Contractor accounts |
| Own Workers/KYC/Attendance, view-only | Payment gateway integration |
| Muster Roll — full wage calculation (5.4) |  |
| PF Chalan — full PF calculation (5.4) |  |
| 90-Days Form — the real Marathi legal certificate (5.5) |  |
| Notification engine — persisted table + generation job (5.6) |  |
| Offline attendance sync (5.7) |  |
| Docker packaging + deployment guide (5.8) |  |

## 5.2 Row-Level Scoping

Same pattern as Supervisor, simpler — Contractor filters directly by their own contractorId (from User.contractorId).

## 5.3 Full Role Capability Matrix — Contractor Row

| Module | Contractor Access |
| --- | --- |
| Dashboard | Own workforce counts only |
| Master / Registration / Operational Forms | No access |
| KYC | Own workers, view-only |
| Daily Attendance | View own workers' attendance, no marking/editing |
| Reports | View own: Muster Roll, ID Card, 90-Days Form |
| Policy | View own |
| Notifications | Own workers |

## 5.4 Muster Roll & PF Chalan — Calculation Logic

Confirmed column set from the actual demo Payroll page: Sr.No, Worker ID, UAN No, Full Name, Father's Name, Gender, DOB, DOJ, Designation, Working Hours From/To, Interval From/To, Attendance, Total Days Worked, Weekly Off, Absent Days, Paid Holidays, and the calculated pay fields.

netPay = (presentDaysCount * labourCategory.ratePerDay)

+ sum(Overtime.otEarnings for that month)

- sum(Advance installments due that month)

- sum(Fine.fineAmount recorded that month)

- sum(Damage.deductionAmount recorded that month)

presentDaysCount from Attendance rows with status=PRESENT; HALF_DAY counts as 0.5 — confirm this exact rule with the mentor, it's a reasonable default but not stated explicitly in any source material.

pfWages = min(basicWage, PF_WAGE_CEILING)

employeeContribution = pfWages * PF_EMPLOYEE_RATE   // typically 12%

employerContribution = pfWages * PF_EMPLOYER_RATE   // typically 12%

Keep PF_WAGE_CEILING/PF_EMPLOYEE_RATE/PF_EMPLOYER_RATE in one config file (server/src/config/payrollConstants.js), confirmed with the client before shipping — a wrong PF percentage is a compliance issue.

## 5.5 90-Days Form — Full Marathi Legal Certificate

Confirmed from the actual demo output: this is a complete government-format legal document in Marathi, not a translatable report. Scope this as its own dedicated task.

- Document control number/date at the top (ComplianceTracker.form90ReferenceNo / form90ReferenceDate).

- Employer/Contractor/Developer block: establishmentName, principalEmployerName, registration number, issuing department, full address incl. village/taluka/district/pincode/contact — all fields now in schema.

- Construction Worker block: name, age (computed from dob), address incl. village/taluka, nature of work (Designation), work duration + total days, current work location, appointment date (joinDate), daily wage (LabourCategory.ratePerDay), fatherOrHusbandName, signature block.

- Fixed legal boilerplate paragraph (Act/Rule citation) in Marathi — get this confirmed as exact text from the client/mentor, don't ship a transcription from a screenshot as final legal wording. Store it as its own template file, not hardcoded inline in a component.

## 5.6 Notification Engine

Phase 1's dashboard alerts were computed live on every page load. Phase 3 replaces this with a persisted Notification table (already in schema.prisma) and a scheduled generation job:

| Type | Trigger |
| --- | --- |
| KYC_MISSING | Worker missing idFrontUrl, idBackUrl, or photoUrl |
| COMPLIANCE_90_DAY | ComplianceTracker.continuousDaysCount reaches a configurable threshold, form90Generated still false |
| GATE_MISMATCH | A GateLog entry exists with no matching Attendance record for that date |
| LICENSE_EXPIRING | A Contractor license/policy expiry date falls within a configurable window of today |

- Run on a schedule (node-cron, daily check is sufficient) — avoid duplicate inserts for a condition already notified and unread.

- Scope each Notification by contractorId; build a mark-as-read endpoint and a notifications list page per role.

## 5.7 Offline Attendance Sync

- Queue failed attendance submissions in IndexedDB instead of losing them on a connectivity drop.

- Flush the queue on reconnect, replaying each request in order.

- Show a small, non-blocking indicator when records are queued locally.

- Client-side only — no schema/backend change required.

## 5.8 Deployment Packaging

- Dockerfile for server/ and client/, plus docker-compose.yml including a PostgreSQL container.

- DEPLOYMENT.md covering environment variables, initial migration/seed, and pointing at a production database.

# 6. Database Schema

21 models. Every field marked [NEW] throughout this document (Contractor: rc, establishmentName, principalEmployerName, principalEmployerAddress, village, taluka; Worker: fatherOrHusbandName, village, taluka; Fine: dateRealised, causeShown now String; Damage: nameOfWorksmen, causeShown now String; Policy: remarks; ComplianceTracker: form90ReferenceNo, form90ReferenceDate; plus the Notification table added for Phase 3) is already reflected in the schema.prisma below. Run the migration once the team confirms these additions:

npx prisma migrate dev --name master_prd_v2

## 6.1 Full Schema

datasource db {

provider = "postgresql"

url      = env("DATABASE_URL")

}

generator client {

provider = "prisma-client-js"

}

enum Role {

ADMIN

SUPERVISOR

CONTRACTOR

}

enum Gender {

MALE

FEMALE

OTHER

}

enum LabourType {

SKILLED

SEMI_SKILLED

UNSKILLED

HIGH_SKILLED

}

enum EntityStatus {

ACTIVE

INACTIVE

BLACKLISTED

}

enum IdType {

AADHAAR

PAN

VOTER_ID

}

enum AttendanceStatus {

PRESENT

ABSENT

HALF_DAY

}

enum AttendanceSource {

QR_SCAN

MANUAL

}

enum GateDirection {

INWARD

OUTWARD

}

enum HolidayType {

WEEKLY_OFF

PAID_LEAVE

}

enum RepaymentStatus {

PENDING

PAID

}

enum DocType {

SHOP_ACT

PF_CODE

ESIC_CODE

PTEC

PTRC

MLWF_CODE

BOCW_LICENSE

LABOUR_LICENSE

WC_POLICY

}

enum NotificationType {

KYC_MISSING

COMPLIANCE_90_DAY

GATE_MISMATCH

LICENSE_EXPIRING

}

model User {

id              String     @id @default(uuid())

loginId         String     @unique

passwordHash    String

role            Role

fullName        String?

contractorId    String?    @unique

contractor      Contractor? @relation(fields: [contractorId], references: [id])

supervisorId    String?    @unique

supervisor      Supervisor? @relation(fields: [supervisorId], references: [id])

isActive        Boolean    @default(true)

lastLoginAt     DateTime?

auditLogs       AuditLog[]

markedAttendances Attendance[]

createdAt       DateTime   @default(now())

updatedAt       DateTime   @updatedAt

}

model Contractor {

id                    String               @id @default(uuid())

contractorCode        String               @unique

contractorName        String

establishmentName     String?

contactPerson         String

phone                 String

email                 String

email2                String?

email3                String?

email4                String?

address               String

village               String?

taluka                String?

city                  String?

state                 String?

pincode               String?

aadhaarNo             String               @unique

panNo                 String               @unique

rc                    String?

principalEmployerName    String?

principalEmployerAddress String?

wcPolicyNo            String?

wcStartDate           DateTime?

wcExpiryDate          DateTime?

serviceType           String?

serviceTaxNo          String?

shopActLicenseNo      String?

shopActExpiryDate     DateTime?

labourLicenseNo       String?

labourLicenseStart    DateTime?

labourLicenseExpiry   DateTime?

bocwNo                String?

bocwStartDate         DateTime?

bocwExpiryDate        DateTime?

rcCount               Int?

pfEstablishmentCode   String?

esicEstablishmentCode String?

mlwfNo                String?

ptecNo                String?

ptrcNo                String?

buildingName          String?

status                EntityStatus         @default(ACTIVE)

documents             ContractorDocument[]

supervisors           Supervisor[]

workers               Worker[]

policies              Policy[]

idCards               IdCard[]

complianceTrackers    ComplianceTracker[]

holidays              Holiday[]

notifications         Notification[]

user                  User?

createdAt             DateTime             @default(now())

updatedAt             DateTime             @updatedAt

}

model ContractorDocument {

id           String     @id @default(uuid())

contractorId String

contractor   Contractor @relation(fields: [contractorId], references: [id], onDelete: Cascade)

docType      DocType

fileUrl      String

uploadedAt   DateTime   @default(now())

}

model Supervisor {

id                   String       @id @default(uuid())

supervisorCode       String       @unique

fullName             String

gender               Gender

dob                  DateTime

contactNo            String

email                String

aadhaarNo            String       @unique

aadhaarFrontUrl      String?

aadhaarBackUrl       String?

street               String?

city                 String?

state                String?

pincode              String?

assignedContractorId String?

assignedContractor   Contractor?  @relation(fields: [assignedContractorId], references: [id])

status               EntityStatus @default(ACTIVE)

user                 User?

createdAt            DateTime     @default(now())

updatedAt            DateTime     @updatedAt

}

model Designation {

id              String   @id @default(uuid())

designationCode String   @unique

designationName String

workers         Worker[]

}

model LabourCategory {

id           String     @id @default(uuid())

categoryCode String     @unique

categoryName LabourType

ratePerDay   Decimal

workers      Worker[]

}

model Worker {

id                   String              @id @default(uuid())

workerCode           String              @unique

firstName            String

middleName           String?

lastName             String

fatherOrHusbandName  String?

dob                  DateTime

gender               Gender

maritalStatus        String?

mobileNo             String

permanentAddress     String

currentAddress       String?

village              String?

taluka               String?

city                 String?

district             String?

state                String?

pincode              String?

contractorId         String

contractor           Contractor          @relation(fields: [contractorId], references: [id])

designationId        String

designation          Designation         @relation(fields: [designationId], references: [id])

labourCategoryId     String

labourCategory       LabourCategory      @relation(fields: [labourCategoryId], references: [id])

idType               IdType

idNumber             String              @unique

idFrontUrl           String?

idBackUrl            String?

bankPassbookUrl      String?

photoUrl             String?

bocwRegistrationNo   String?

bocwIssueDate        DateTime?

bocwValidDate        DateTime?

pfNumber             String?

uanNumber            String?

esicNumber           String?

panNumber            String?

ipNumber             String?

policeVerified       Boolean             @default(false)

joinDate             DateTime

bankName             String?

bankBranch           String?

accountNo            String?

ifscCode             String?

nomineeName          String?

nomineeRelation      String?

nomineeChildrenCount Int?

nomineeQualification String?

nomineeMobile        String?

sector               String?

status               EntityStatus        @default(ACTIVE)

attendances          Attendance[]

gateLogs             GateLog[]

damages              Damage[]

fines                Fine[]

accidents            Accident[]

advances             Advance[]

overtimes            Overtime[]

idCards              IdCard[]

complianceTracker    ComplianceTracker?

createdAt            DateTime            @default(now())

updatedAt            DateTime            @updatedAt

@@index([contractorId])

@@index([designationId])

@@index([labourCategoryId])

}

model Attendance {

id         String           @id @default(uuid())

workerId   String

worker     Worker           @relation(fields: [workerId], references: [id])

date       DateTime         @db.Date

day        String

inTime     String

outTime    String?

status     AttendanceStatus

buildingNo String?

markedByUserId String

markedByUser   User    @relation(fields: [markedByUserId], references: [id])

source     AttendanceSource

createdAt  DateTime         @default(now())

updatedAt  DateTime         @updatedAt

@@unique([workerId, date])

@@index([date])

}

model GateLog {

id        String        @id @default(uuid())

workerId  String

worker    Worker        @relation(fields: [workerId], references: [id])

direction GateDirection

gateNo    String

timestamp DateTime

@@index([workerId, timestamp])

}

model Damage {

id              String   @id @default(uuid())

workerId        String

worker          Worker   @relation(fields: [workerId], references: [id])

imageUrl        String?

nameOfWorksmen  String?

particulars     String

damageDate      DateTime

causeShown      String?

witnessName     String?

deductionAmount Decimal

installments    Int

remarks         String?

createdAt       DateTime @default(now())

@@index([workerId, damageDate])

}

model Fine {

id            String    @id @default(uuid())

workerId      String

worker        Worker    @relation(fields: [workerId], references: [id])

offence       String

offenceDate   DateTime

causeShown    String?

witnessName   String?

wagePeriod    String?

wagesPayable  Decimal?

fineAmount    Decimal

dateRealised  DateTime?

remarks       String?

createdAt     DateTime  @default(now())

@@index([workerId, offenceDate])

}

model Accident {

id               String    @id @default(uuid())

workerId         String

worker           Worker    @relation(fields: [workerId], references: [id])

accidentDate     DateTime

form24ReportDate DateTime?

natureOfAccident String

dateReturnToWork DateTime?

daysAbsent       Int

photoUrl         String?

createdAt        DateTime  @default(now())

@@index([workerId, accidentDate])

}

model Advance {

id                String             @id @default(uuid())

workerId          String

worker            Worker             @relation(fields: [workerId], references: [id])

advanceDate       DateTime

wagesPeriod       String?

wagesPayable      Decimal?

amount            Decimal

purpose           String

installmentsCount Int

remarks           String?

repayments        AdvanceRepayment[]

createdAt         DateTime           @default(now())

@@index([workerId, advanceDate])

}

model AdvanceRepayment {

id            String          @id @default(uuid())

advanceId     String

advance       Advance         @relation(fields: [advanceId], references: [id], onDelete: Cascade)

installmentNo Int

dueDate       DateTime

amount        Decimal

paidStatus    RepaymentStatus @default(PENDING)

paidDate      DateTime?

}

model Overtime {

id             String    @id @default(uuid())

workerId       String

worker         Worker    @relation(fields: [workerId], references: [id])

otDate         DateTime

hoursWorked    Decimal

normalWageRate Decimal

otWageRate     Decimal

otEarnings     Decimal

datePaid       DateTime?

remarks        String?

createdAt      DateTime  @default(now())

@@index([workerId, otDate])

}

model Policy {

id               String     @id @default(uuid())

contractorId     String

contractor       Contractor @relation(fields: [contractorId], references: [id])

policyName       String

policyNumber     String

insuranceCompany String

projectName      String?

policyDate       DateTime

validDate        DateTime

workerCount      Int

projectValue     Decimal?

personValue      Decimal?

fileUrl          String

remarks          String?

createdAt        DateTime   @default(now())

}

model Holiday {

id           String      @id @default(uuid())

type         HolidayType

date         DateTime

notes        String?

contractorId String?

contractor   Contractor? @relation(fields: [contractorId], references: [id])

}

model IdCard {

id             String     @id @default(uuid())

workerId       String

worker         Worker     @relation(fields: [workerId], references: [id])

contractorId   String

contractor     Contractor @relation(fields: [contractorId], references: [id])

validityMonths Int

issueDate      DateTime

expiryDate     DateTime

qrCodeData     String

}

model ComplianceTracker {

id                  String     @id @default(uuid())

workerId            String     @unique

worker              Worker     @relation(fields: [workerId], references: [id])

contractorId        String

contractor          Contractor @relation(fields: [contractorId], references: [id])

continuousDaysCount Int        @default(0)

lastCalculatedDate  DateTime?

form90Generated     Boolean    @default(false)

form90GeneratedAt   DateTime?

form90ReferenceNo   String?

form90ReferenceDate DateTime?

}

model AuditLog {

id         String   @id @default(uuid())

userId     String

user       User     @relation(fields: [userId], references: [id])

action     String

entityType String

entityId   String

oldValue   Json?

newValue   Json?

timestamp  DateTime @default(now())

@@index([entityType, entityId])

}

model Notification {

id           String           @id @default(uuid())

type         NotificationType

message      String

entityType   String?

entityId     String?

contractorId String?

contractor   Contractor?      @relation(fields: [contractorId], references: [id])

isRead       Boolean          @default(false)

createdAt    DateTime         @default(now())

@@index([contractorId, isRead])

}

# 7. Non-Functional Requirements

- Row-level security enforced server-side for every role — the single most important rule across Phase 2 and 3.

- Attendance writes indexed on (workerId, date); dashboard queries aggregated, not computed per-request where avoidable.

- Every write endpoint validated with Zod; AuditLog written where applicable — no phase or role is exempt.

- Code and UI quality bar (human-written code, sparse comments, no filler, minimal animation, no emoji, consistent conventions) applies identically across all three phases — this is one continuous codebase.

# 8. Definition of Done — Whole Project

- All three roles log in with seeded test accounts and see exactly what Section 2.1's matrix says, verified by direct URL/API attempts, not just UI navigation.

- Gate Movement module exists and works (confirmed gap, must not ship missing).

- Contractor, Worker, Fine, Damage, and Policy forms capture every [NEW] field listed in Section 3.

- causeShown on Fine and Damage is a text field, not a boolean, in the actual built forms.

- The 90-Days Form renders the real Marathi legal certificate with client-confirmed boilerplate text, not a placeholder or a transcribed-from-screenshot approximation.

- A worker created via any role with registration access is visible, identically, everywhere that role and every higher-privileged role can see it.

- Muster Roll and PF Chalan numbers are manually checked against a hand-calculated example.

- Notification rows are generated by the scheduled job for all four trigger types; mark-as-read works.

- Offline queue survives a simulated connectivity drop and syncs on reconnect.

- docker-compose up brings up the full stack from a clean clone.

- No console errors or unhandled promise rejections anywhere, across all three roles' full navigation.